CMMC TRAINING PROGRAM — COURSE 1

CMMC Compliance

Roadmap Planner

Lesson 10.2 — Resource Document

INSTRUCTIONS

This roadmap planner helps you create a structured timeline for achieving and maintaining CMMC compliance. Whether you are starting from scratch or upgrading from Level 1 to Level 2, this planner provides a phase-by-phase approach with clear milestones. Customize the timeline based on your organization's size, current maturity level, and contract deadlines. Share this roadmap with leadership to secure resources and set expectations.

ROADMAP PHASES

| PHASE | NAME | DURATION | KEY ACTIVITIES | DELIVERABLES |
| --- | --- | --- | --- | --- |
| 1 | Discovery & Scoping | 2-4 weeks | Identify contracts, classify data (FCI/CUI), determine required CMMC level, define system boundary | Data classification report, scope document, contract review summary |
| 2 | Gap Assessment | 4-6 weeks | Assess all applicable controls, calculate SPRS score, identify gaps, prioritize remediation | Gap assessment report, initial SPRS score, prioritized gap list |
| 3 | Remediation Planning | 2-3 weeks | Create POA&M, assign owners, estimate costs, build remediation schedule, secure budget | POA&M, remediation project plan, budget request |
| 4 | Implementation | 3-12 months | Deploy technical controls, write policies/procedures, train staff, build SSP, collect evidence | Policies, procedures, SSP, technical implementations, training records |
| 5 | Internal Review | 2-4 weeks | Conduct internal mock assessment, verify all controls, finalize evidence, close POA&M gaps | Mock assessment report, final evidence repository, updated SSP/POA&M |
| 6 | Assessment & Certification | 4-8 weeks | Submit SPRS score, conduct self-assessment or engage C3PAO, submit affirmation | SPRS submission, assessment report, affirmation, CMMC certification |
| 7 | Continuous Monitoring | Ongoing | Monitor controls, update documentation, re-assess annually, close new POA&M items | Monitoring reports, annual re-assessment, updated SSP |

MILESTONE TRACKER

| MILESTONE | TARGET DATE | OWNER | STATUS | NOTES |
| --- | --- | --- | --- | --- |
| Scope and boundary defined | [Date] | [Name] | Not Started | [Notes] |
| Gap assessment complete | [Date] | [Name] | Not Started | [Notes] |
| POA&M created and approved | [Date] | [Name] | Not Started | [Notes] |
| Policies written and approved (14) | [Date] | [Name] | Not Started | [Notes] |
| Procedures documented | [Date] | [Name] | Not Started | [Notes] |
| Technical controls deployed | [Date] | [Name] | Not Started | [Notes] |
| Staff training complete | [Date] | [Name] | Not Started | [Notes] |
| SSP finalized | [Date] | [Name] | Not Started | [Notes] |
| Evidence repository complete | [Date] | [Name] | Not Started | [Notes] |
| Internal mock assessment done | [Date] | [Name] | Not Started | [Notes] |
| SPRS score submitted | [Date] | [Name] | Not Started | [Notes] |
| Assessment/certification complete | [Date] | [Name] | Not Started | [Notes] |
| Continuous monitoring active | [Date] | [Name] | Not Started | [Notes] |

RESOURCE PLANNING

| RESOURCE CATEGORY | ESTIMATED NEED | NOTES |
| --- | --- | --- |
| Internal Staff Time | [X hours/month] | IT, security, compliance, management involvement |
| External Consultant | [$X - $X] | Optional: gap assessment, remediation guidance, mock assessment |
| Technology/Tools | [$X - $X] | SIEM, MFA, encryption, endpoint protection, backup, GRC tool |
| Training | [$X per person] | Security awareness training platform, role-specific training |
| C3PAO Assessment Fee | [$X - $X] | If required; varies by scope and assessor organization |
| Ongoing Monitoring | [$X/year] | Tool subscriptions, staff time, annual re-assessment |

CMMC Training Program — Course 1

For more resources, templates, and compliance guidance visit:

www.easycompliances.net

© 2026 Easy Compliances. All Rights Reserved.